| TEAM MEETING MINUTES |  |  |
| --- | --- | --- |
| Team Name: Aggie Baja Controls |  |  |
| Date of Meeting: 10/14/2026 | Date of Last Sponsor Communication: 10/14/2026 |  |
| Agenda: - Reviewed action items from previous meetings - Review of SAE regulations - Followed up on SOW - Discuss driver safety and communication systems |  |  |
| Discussion: - Discuss sponsor feedback on preliminary SOW - Discussed previously raised issue of driver’s helmet hitting steering wheel - Considered requirements for radio/battery mounting and Com. Range. |  |  |
| Decisions Made: - Keep End of March deadline with installations - Prioritize steering wheel/helmet clearance |  |  |
| Action Items: | Person Responsible: | Deadline: |
| Complete Baja regulations | Ben | 10/17/26 |
| Draft Controls Diagrams | Jacob | 11/01/26 |
| Draft Communications range and mount requirements | Alex | 11/01/26 |