| TEAM MEETING MINUTES |  |  |
| --- | --- | --- |
| Team Name: Aggie Baja Controls |  |  |
| Date of Meeting: 10/22/2026 | Date of Last Sponsor Communication: 10/21/2026 |  |
| Agenda: 1. Review previous action items and SOW follow-up. 2. Review concept portfolio progress for all five controls subsystems. 3. Compare steering, 4WD, and communications concepts. 4. Check driver clearance, radio mounting, and concept feasibility. 5. Assign remaining portfolio and proof-of-concept video work. |  |  |
| Discussion: • Follow up Baja regulation review and controls diagram. Review communications range, mounting, and RF requirements. • Compare spur and helical rack-and-pinion concepts and the cable-operated versus a floor-mounted rigid 4WD lever. • Review the four radio concepts and flowcharts, including secure radio/battery mounting and required range. |  |  |
| Decisions Made: • Carry forward steering-wheel/helmet clearance and secure radio mounting as design priorities. • Keep the end-of-March installation target and April testing period. • Assign video sections |  |  |
| Action Items: | Person Responsible: | Deadline: |
| Finish steering/4WD concepts and controls diagram | Jacob | 10/25/2026 |
| Review radio concepts, range, mounting, and RF requirements | Alex | 10/25/2026 |
| Report regulation review status; check concepts against rules | Ben | At meeting |
| Finish concepts | Ben | 10/25/2026 |