UTAH STATE UNIVERSITY

# STATEMENT OF WORK

Baja SAE 2027 | Driver Control Systems

PROJECT INFORMATION

| Field | Project information |
| --- | --- |
| Project name | USU Baja SAE – Driver Control Systems Optimization |
| Period of performance | [Confirm project start date] – April 2027; installed systems ready for vehicle testing by late March 2027 (proposed) |
| Project budget | [Sponsor-approved dollar amount required] |
| Mentor name(s) | [Enter name(s)] |
| Mentor phone / email | [Enter phone number(s) and email address(es)] |
| Organization name | Utah State University Baja SAE Team [confirm official sponsoring organization] |
| Organization address | [Enter official organization street address, city, state, ZIP] |
| Document date / status | October 8, 2026 ¦ Draft for sponsor approval |

Administrative details and any proposed (non-rule) performance targets require customer confirmation before final submission.

# 1. Problem Description

Baja SAE is an engineering design competition in which university teams design and build a single-seat, all-terrain vehicle intended to be reliable, maintainable, ergonomic, and economical. The vehicle must survive rough terrain while allowing its driver to maintain safe, effective control. The USU team seeks a top-10 finish at the annual Baja SAE competition.

On USU’s existing Baja vehicle, driver controls have historically been implemented late in the build process and remain unrefined. The steering, throttle, braking, four-wheel-drive (4WD) engagement, and driver-to-pit communications systems have not received the same level of design optimization as other vehicle subsystems. This creates opportunities to improve usability, serviceability, mass, integration, and confidence in competition durability.

This project will design, manufacture, install, and validate optimized driver controls: steering from the steering wheel to the steering rack; throttle from the pedal to the engine; brakes from the pedal to the calipers; 4WD engagement from the driver’s control to the engagement box; and driver-to-pit communications. Systems must integrate with the Baja vehicle, meet the applicable 2027 competition rules, withstand competition conditions, and minimize mass without compromising safety or durability. Overall vehicle placement is a team-level objective, not a guaranteed outcome of this subsystem project.

# 2. Requirements, Constraints, and Goals

Rule-based minimums are drawn from the 2027 Baja SAE Rules, Revision A. “N/A” is used for constraint targets and goal thresholds.

| Requirement/Constraint/Goal | Target | Threshold |
| --- | --- | --- |
| Requirement – brake-pedal structural load capacity | ≥ 2,500 N (proposed) | ≥ 2,000 N |
| Requirement – independent brake hydraulic circuits | 2 circuits | 2 circuits |
| Requirement – brake-controlled wheel coverage | 4 wheels | 4 wheels |
| Requirement – throttle travel from idle to full opening | 100% throttle | 100% throttle |
| Requirement – throttle return position upon release or control failure | 0% throttle | 0% throttle |
| Requirement – cockpit egress time with installed controls | ≤ 4 s (proposed) | ≤ 5 s |
| Requirement – steering wheel free play | ≤ 5 mm (proposed) | ≤ 10 mm (proposed) |
| Requirement – two-way radio communication range under test conditions | ≥ 750 m (proposed) | ≥ 500 m (proposed) |
| Requirement – completed control assemblies available for integrated testing | March 15, 2027 (proposed) | March 31, 2027 (proposed) |
| Goal – total installed mass reduction of redesigned driver-control assemblies | 10% (proposed) | 5% |
| Goal – total purchased component cost | ≤ $1,500 (proposed) | N/A |

# 3. Standards

SAE International, Baja SAE Rules 2027, Revision A (11 September 2026), § B.1.2 — driver ergonomics and reach of cockpit controls.

SAE International, Baja SAE Rules 2027, Revision A, §§ B.7.1–B.7.1.5 — hydraulic brakes, pedal strength, independent circuits, and brake-line routing.

SAE International, Baja SAE Rules 2027, Revision A, §§ B.7.2–B.7.2.4 — mechanical throttle, pedal stop, cable installation, and fail-safe idle return.

SAE International, Baja SAE Rules 2027, Revision A, §§ B.8.2 and B.8.7 — cockpit egress and occupant protection around linkages.

SAE International, Baja SAE Rules 2027, Revision A, §§ B.10.2.1–B.10.2.3 — electrical wiring routing, termination, and connector protection applicable to communications equipment.

SAE International, Baja SAE Rules 2027, Revision A, § B.1.5.2 — optional use of four-wheel/all-wheel drive.

The team will verify the latest applicable competition rule revision and official clarifications before releasing designs and attending technical inspection.

# 4. Deliverables

Steering system: Completed and installed steering-wheel-to-rack controls, including mechanical interfaces, supports, adjustments, and demonstrated steering function.

Throttle system: Installed mechanical pedal-to-engine throttle actuation with positive pedal stop, protected cable routing, full throttle travel, and documented fail-safe idle return.

Braking system: Installed pedal-to-caliper hydraulic braking system with independent circuits, supported lines, adequate pedal travel, and documented brake function and pedal strength.

4WD engagement system: Installed driver-operated engagement controls through the 4WD engagement box, with accessible operation and verified engagement/disengagement.

Driver-to-pit communications: Installed communication system and driver interface, including mounting, wiring, and verified operation at the sponsor-approved range.

- Technical handoff package: Final CAD models and drawings, complete bill of materials, component specifications, installation/service instructions, rule-compliance checklist, and measurements from functional and durability testing for the five systems. Including a poster with design process used, for use at senior design night.