| TEAM MEETING MINUTES |  |  |
| --- | --- | --- |
| Team Name: Aggie Baja Controls |  |  |
| Date of Meeting: 10/02/2026 | Date of Last Sponsor Communication: 10/01/2026 |  |
| Agenda: - Review of Baja SAE requirements - Identify major tasks that need to be completed - Determine deadlines and estimated duration for each task - Assigning Responsibilities - Create GANTT chart |  |  |
| Discussion: Team reviewed project requirements and discussed the major tasks that need to be completed before the vehicle is ready for testing. The team also discussed how long each task should take and what tasks depend on others being completed first. The goal is to have the controls system completed by the end of March so that April can be used for vehicle testing, troubleshooting, and improvements before competition. |  |  |
| Decisions Made: GANTT chart with all required course milestones along with additional controls-specific tasks. Testing will be grouped into one main testing and troubleshooting phase. The controls system should be installed and operational approximately one month before the Baja SAE competition. Responsibilities will be divided among team members based on their assigned subsystem and availability. |  |  |
| Action Items: | Person Responsible: | Deadline: |
| Finish GANTT Chart | Alex | 10/04/26 |
| Review of Baja Regulations | Ben | 10/17/26 |
| Create controls system diagram | Jacob | 11/01/26 |